## Slide 1: PLP Orientation
Notes: Add instructor notes here.

## Slide 2: About PLP
  Pseudo Live Project(PLP) program is primarily to handhold participants who are fresh into the IT stream & newly recruited from college
  PLP project is executed to orient the trainees towards processes.
  Trainees are expected to develop an application in the technology they have been trained, using processes and templates
  Participants have to understand the value & usage of the various forms, templates & review mechanisms
  In PLP, more importance given to “Process Adherence”
  PLP should be mentored by Batch Mentor and BU Mentors
  Duration of PLP is 8 Days (9 days including 1 Saturday)
  On Day 8, PLP will be evaluated by a panel comprising of BU mentors and evaluators who are assigned for the evaluation.

## Slide 3: Batch Mentor Responsibilities
Team Formation
  Mini Project Team will be carried over as PLP team(5 to 6 members).
  Identify any 2 team members(Based on their capability) to assign additional responsibilities such as
    SPOC(Single Point of Contact)
    CM(Configuration Manager)
Arrange for Kick start meeting with the Batch at the end of Mini project presentation/PLP Day 1
  Share the below listed artifacts to the team.
    PLP Group details
    PLP Schedule
    Sample documents
    Templates
  Orient them on the usage of SVN tool.
  Set Expectations to the team.
Notes: Configuration Manager(CM):
CM organizes the structure of project artifacts and manages the versions of artifacts
Configurable Item(CI):
  Configuration item (CI) is a collection of elements, treated as a unit for the purpose of CM, which are likely to undergo change during the project life cycle and a change to them is likely to affect other CIs.
Examples of CI are:
  Query Tracking sheet
  Unit Test Plan
Examples of Non Configurable Item(NCI) are:
  Minutes of Meeting(MoM)
  Internal Audit reports
Subversion
  Subversion is an open source version control system.
  Allow developers to work simultaneously.
  Do not overwrite each other’s changes.
  Maintain history of every version of everything.
  This is an OPEN SOURCE tool. Please raise an ticket for installation of SVN (Freeware)

## Slide 4: Batch Mentor Responsibilities
Identify BU Mentors for the batch
  To mentor the participants during preparation of artifacts and review the artifacts.
  BU Mentors preferably Senior Consultant level and above person and should have spent atleast 3 months.
Arrange for Kick start meeting with BU Mentors
  Discuss PLP implementation approach and inform the schedule.
  Request them to spend 45 to 60 minutes every alternate day with the group
Allocate team(s) for mentors and introduce team(s) to the mentors.

## Slide 5: PLP Phases
Requirement Analysis
Design
Coding
Unit Testing
Integration and Testing
Use
Notes: The sequential phases in Waterfall model are:
Requirement Gathering and analysis: All possible requirements of the system to be developed are captured in this phase and documented in a requirement specification doc.
System Design: The requirement specifications from first phase are studied in this phase and system design is prepared. System Design helps in specifying hardware and system requirements and also helps in defining overall system architecture.
Implementation: With inputs from system design, the system is first developed in small programs called units, which are integrated in the next phase.
Unit Testing: Each unit is developed and tested for its functionality which is referred to as Unit Testing.
Integration and Testing: All the units developed in the implementation phase are integrated into a system after testing of each unit. Post integration the entire system is tested for any faults and failures.
Use: Once the functional and non functional testing is done, the application is deployed in the server for use.

## Slide 6: Requirement Analysis – Day 1
Input
  Requirement Document(Miniproject Document)
  High Level WBS
  Created UseCase Diagram during Miniproject
  Query tracking sheet which was used during Miniproject
Activities
  Understand the PLP Artifacts and High Level WBS
  Register the team member details in Project Team Register.
  Create PLP folder structure in SVN(CM Responsibility)
  Based on requirement understanding, create PPT to reverse present the project requirement to the mentors
  Log the additional queries in QTS during analysis/ in any phase.
  Update Use Case diagram by modelling the functionality of the system .
  Split the work among resources and mention the activity to be done by each resources in the given duration in WBS(Work Breakdown Structure),
  Start to fill timesheet
  Create one sample Minutes Of Meeting(MOM)

## Slide 7: Requirement Analysis – Day 1
Deliverables/Output
  Project Team Register
  Understanding Document (PPT)
  Query Tracking Sheet(QTS)
  Detailed WBS
  PLP Folder should be available in SVN
  Timesheet
  Minutes Of Meeting(MOM)

## Slide 8: HLD Design – Day 2
Input
  Partial class diagram created during mini project
  DB Design created during Oracle training
  Screenshots taken from mini project after implementing mini project comments.
Activity
  Update the class diagram, DB Design and Screenshots
  Create sequence diagram for only one functionality.
  Update Timesheet and WBS
Deliverables/Output
  Use Case Diagram
  Class Diagram
  Sequence Diagram (For only one functionality)
  DB Design
  Screen Shots
  Updated WBS and Timesheet

## Slide 9: UTP Design – Day 3
Input
  Requirement Document
  Screenshots
  UTP(Unit Test Plan) with partial test cases added till mini project
Activity
  Update UTP for only one module(Functionalities of one user role like customer).
  Review UTP within team members and rework to implement review comments.
  Create Traceability Matrix for only one module(Functionalities of one user role like customer).
  Update Timesheet and WBS
Deliverables/Output
  UTP (for only one module - Functionalities of one user role like customer).
  Traceability Matrix
  Updated Timesheet and WBS

## Slide 10: LLD Design – Day 4
Input
  HLD Documents and UTP
Activity
  LLD Preparation(Pseudo code need to be written for only one functionality) – one Module(Functionalities of one user role like customer).
  Update Timesheet and WBS
  Update LLD URL details in UTP
  Understand Code review checklist and coding standards
  Review LLD within team members and rework to implement review comments
Deliverables/Output
  Updated Timesheet and WBS
  Baseline HLD, LLD and UTP
Notes:   Baseline:
  A 'baseline' is a CI that has been reviewed and agreed upon and is a basis for further development.
  For example a reviewed and approved Project plan is used as a basis for execution of the project.

## Slide 11: Coding – Day 5
Input
  HLD and LLD
Activity
  Code the application using Spring
  Use Eclipse for check-in/checkout the source code to/from repository.
  Perform Unit testing(self testing)
  Update timesheet and WBS
Deliverables/Output
  Source code
  Updated timesheet and WBS

## Slide 12: Code Review – Day 6
Input
  Source code
  Code review checklist
Activity
  Create Code review report for only one module(Functionalities of one user role like customer).
  If defects occurs during code review , then log those defects in Defect tracking sheet.
  To fix the defects, rework on the code and redo the code review process.
  Generate PMD reports for all modules
  Update WBS and timesheet
Deliverables/Output
  Code Review report
  Defect Tracking sheet for code review
  PMD reports
  Updated WBS and timesheet

## Slide 13: Testing – Day 7
Input
  Developed code
  Designed UTP
  Requirement
Activity
  Do peer (unit) testing and generate UTP report for only one module(Functionalities of one user role like customer).
  If defects occurs during peer testing, then log those defects in Defect tracking sheet.
  To fix the defects, rework on the code and redo the unit testing.
  Update WBS and timesheet
Deliverables/Output
  UTP report
  Defect Tracking sheet for testing
  Updated WBS and timesheet

## Slide 14: Testing – Day 8
Input
  Developed code
Activity
  Integrate the code and test the integrated system
  Fix the defects which occurs during Integration
  Create WAR file of integrated application for deployment
  Prepare PPT
  Update WBS and timesheet
Deliverables/Output
  WAR file
  Prepared PPT
  Updated WBS and timesheet

## Slide 15: Presentation – Day 9
Activity
  Final Presentation
Deliverables/Output
  Updated WBS, Timesheet
  Updated Query tracking sheet
  HLD
  LLD
  Updated UTP
  Traceability Matrix
  Updated review report
  Defect tracking sheet
  Minutes of Meeting
  Deployed WAR file
  PPT

## Slide 16: Thank You